# DataLens Deterministic Rebuild — Technical Specification

Version: 1.1 · Date: 01 Sep 2026 Audience: developer. Self-contained. Companion: DataLens Remediation Summary v1.3 (context and rationale). v1.1 changes: registry-reuse constraint relaxed (§0); source routing API-vs-DB added (§4.3); roll rule runs on live API piece data for single-SKU checks (§5.3); stock API confirmed piece-level; multi-customer outstanding routing PARKED (§6.3, §9).

## 0. Scope and ground rules

In scope: the four synced tables invoice, item_master, stock, customer_master (populated by the nightly ERP sync), the DataLens chat pipeline, and the shared components the insight engine will also consume (views, metric registry, formatter, resolver).

Out of scope: the ERP database and the sync job itself. Where a fix would ideally live in the sync, we build a guard on our side and flag the item for the sync team.

Existing assets: the insight engine code and its metric registry tables are already built. The chat path selects from that registry where it fits, but is free to add its own tables and structures (intent map, parameter-slot definitions, resolver, session state, cache) — do not contort the chat design to preserve a shared base. One rule survives: where the same metric (e.g. net revenue) exists in both products, its definition is stored once and referenced by both, so the chat and the insights can never disagree on a formula.

Environment facts (confirmed by discovery):

- We have DDL rights on the schema (can_create_in_schema = true).

- pg_trgm, unaccent, fuzzystrmatch are available to install.

- customer_master already has indexes on customer_name, city_name, sales_person.

- FY is April–March.

- piece_value = piece_dispval on 99.9% of stock rows; both are metres. Use piece_dispval.

- Stock status values: ACTIVE, QUARANTINE, IN TRANSIT (with a space).

- The duplicate-invoice-lines defect has been fixed in the data (Sep 2026). §1 adds the guards that keep it fixed.

Design rules that apply to every component:

- The LLM never writes SQL on the primary path, never computes a number, never formats a number. It classifies questions and words answers. Nothing else.

- Every number shown to a user is computed by the database or by tested code.

- A hard failure is preferable to a silent wrong answer. Any change that converts an error into a result must include a decision about what the correct result is.

- Grain safety is structural, not documented — enforced by views, not by prompt text.

- Tenancy is enforced in code, outside the model, on every query and API call.

## 1. Phase 0 — data guards and post-dedup verification

### 1.1 Duplicate recurrence guard

The invoice table has no unique key beyond the synthetic id PK, so the sync can silently re-insert line sets (the cause of the now-fixed 5% duplication). Two layers:

Preferred (needs a defined line identity): a unique index on the natural line key. Candidate: (invoice_no, item_id, serial_no, order_qty, order_rate) — verify uniqueness on current production data first; legitimate per-piece fabric lines can be identical on all business columns (one real invoice had 48 identical rows). If the candidate key collides on legitimate data, do NOT create the index — fall back to the detector below.

Always (independent of the above): a post-sync duplicate detector, run after every nightly sync:

-- Flags invoices whose line multiset appears an integral number of times > 1

WITH sig AS (

SELECT invoice_no,

COUNT(*) AS lines,

COUNT(DISTINCT (item_id, serial_no, order_qty, order_rate, order_amt)) AS distinct_lines

FROM invoice

GROUP BY invoice_no

)

SELECT invoice_no, lines, distinct_lines,

lines::numeric / NULLIF(distinct_lines,0) AS multiplier

FROM sig

WHERE lines > distinct_lines

AND lines % distinct_lines = 0

ORDER BY lines DESC;

Alert (do not auto-delete) on any row. Caveat: this signature can also flag legitimate identical lines; the alert is a review queue, not a repair action.

### 1.2 Post-dedup reconciliation ⚠️ run before building anything else

The master invoice identity previously failed on ~25,600 invoices with residual ratios matching the duplicate multiplier (≈2×, ≈2.86×). We expect those failures were the duplicates' shadow. Confirm:

-- Master identity: header total = net line value + header taxes + freight + rounding

SELECT COUNT(*) AS failures

FROM (

SELECT invoice_no,

MAX(inv_amount) AS inv_amount,

SUM(order_amt - COALESCE(discount_amt,0))

+ MAX(COALESCE(cgst_amt_total,0)) + MAX(COALESCE(sgst_amt_total,0))

+ MAX(COALESCE(igst_amt_total,0))

+ MAX(COALESCE(additional_chrgs,0)) + MAX(COALESCE(round_off,0)) AS computed

FROM invoice

GROUP BY invoice_no

) x

WHERE ABS(inv_amount - computed) > 1.0;   -- ₹1 tolerance

- If failures drop to ~0: the books reconcile; store identity_residual per invoice nightly and alert on new failures.

- If a material count remains: stop and investigate before Phase 1 — there is a second data defect. Note the header tax totals are themselves unreliable (§1.3), so segment failures by whether those columns are NULL before concluding.

### 1.3 Tax computation rule

cgst_amt_total is NULL on ~14K invoices and disagrees with line taxes on thousands more (igst on ~6.7K). Rule: no formula anywhere may use the header tax-total columns. Tax is always SUM(cgst_amt), SUM(sgst_amt), SUM(igst_amt) from lines. (Known gap: line taxes exclude GST-on-freight; acceptable and disclosed.)

### 1.4 Nightly assertion suite (cron, one script, alerts on failure)

| Assertion | Expectation |
| --- | --- |
| Grain: header columns (inv_amount, tax totals, courier_charges, round_off) distinct-count = 1 per invoice | 0 violations |
| Grain: order_amt, discount_amt, line taxes, and discount_per/cgst_per/sgst_per/igst_per are line-level (they vary within invoices) — never aggregate any of these with MAX per invoice | documented, spot-checked |
| Identity residual (§1.2) | 0 new failures |
| Duplicate detector (§1.1) | 0 new flags |
| Namespace: distinct-value sets of invoice.collection vs item_master.collection_name remain disjoint | no convergence |
| Schema fingerprint: hash of information_schema.columns for the four tables | unchanged, else alert |
| Sync freshness: MAX(invoice_date) within 2 days | fresh |

## 2. Phase 1 — views and canonical definitions

All reads by the chat path and the insight engine go through these views. Direct table access from query templates is a code-review reject.

### 2.1 `v_invoice_line`

Line grain. Header money columns are intentionally absent so line/header mixing cannot be written.

CREATE OR REPLACE VIEW v_invoice_line AS

SELECT

id, invoice_no, invoice_date,

customer_code, customer_name, city_name, billing_state,

warehouse_name,

sales_person AS territory,                    -- territory labels, NOT employees

item_id, serial_no, collection,               -- merchandising collection (authoritative)

design_name, quality_name, shade_name, product_name,

order_qty, order_rate,

order_amt,

COALESCE(discount_amt, 0) AS discount_amt,

order_amt - COALESCE(discount_amt, 0) AS net_value,   -- CANONICAL REVENUE, line grain

cgst_amt, sgst_amt, igst_amt,

(collection = 'FABRIC SWATCHES') AS is_swatch          -- confirm literal; extend to a lookup if more

FROM invoice;

- Canonical revenue = `SUM(net_value)` over this view. No other revenue expression exists anywhere in the system.

- Default for sales-value metrics: WHERE NOT is_swatch. Metrics that include swatches say so.

- sales_person is exposed only as territory.

### 2.2 `v_invoice_header`

Header grain, one row per invoice — for invoice counts, freight, credit terms, document totals.

CREATE OR REPLACE VIEW v_invoice_header AS

SELECT invoice_no,

MAX(invoice_date)      AS invoice_date,

MAX(customer_code)     AS customer_code,

MAX(customer_name)     AS customer_name,

MAX(city_name)         AS city_name,

MAX(billing_state)     AS billing_state,

MAX(inv_amount)        AS inv_amount,

MAX(courier_charges)   AS courier_charges,

MAX(round_off)         AS round_off,

MAX(credit_period)     AS credit_period,

COUNT(*)               AS line_count,

SUM(order_amt - COALESCE(discount_amt,0)) AS net_value

FROM invoice

GROUP BY invoice_no;

### 2.3 Stock views

CREATE OR REPLACE VIEW v_stock_sellable AS

SELECT item_id, collection_name AS collection, design_name, shade_name,

warehouse_name, piece_dispval, status

FROM stock

WHERE status = 'ACTIVE';

CREATE OR REPLACE VIEW v_stock_all AS      -- for operational questions only

SELECT item_id, collection_name AS collection, design_name, shade_name,

warehouse_name, piece_dispval, status

FROM stock;

- All availability answers use `v_stock_sellable`. Quarantine (~15% of metres) and IN TRANSIT are excluded and the disclosure line says so.

- Per-item availability aggregates: SUM(piece_dispval) AS total_m, MAX(piece_dispval) AS longest_roll_m, COUNT(*) AS pieces.

### 2.4 `dim_item` naming rule

Wherever the item master is surfaced (insight engine dims, resolver context), expose item_master.collection_name only as `item_category` — never as collection. The two are different namespaces (merchandising names vs category placeholders); the rename makes the collision unwritable. Pending final confirmation of authority (§9), no query template may group by item_category as a sales dimension.

## 3. Phase 2 — the resolver index

Replaces runtime ILIKE '%name%' probing (16% of all SQL today; 71% of probes returned zero or multiple rows).

### 3.1 Table

CREATE EXTENSION IF NOT EXISTS pg_trgm;

CREATE EXTENSION IF NOT EXISTS unaccent;

CREATE TABLE resolver_index (

norm_key        text NOT NULL,        -- normalised token/phrase

entity_type     text NOT NULL,        -- customer|collection|city|territory|item|design|quality|shade|warehouse|serial|item_id

entity_id       text NOT NULL,

canonical_label text NOT NULL,        -- e.g. 'ANUBHAI AMARSHI & BROS-THANE'

context         jsonb,                -- item → {collection, serial_no, design, quality, shade}

weight          numeric DEFAULT 0     -- activity score (see 3.2)

);

CREATE INDEX resolver_trgm ON resolver_index USING gin (norm_key gin_trgm_ops);

CREATE INDEX resolver_exact ON resolver_index (norm_key, entity_type);

### 3.2 Nightly build

Rebuild from the four tables after each sync:

- One row per distinct customer, collection, city, territory, design, quality, shade, warehouse.

- Items: one row per item_id, plus rows keyed by serial_no and by the bare item_id string.

- Normalisation for norm_key: lower(unaccent(trim(...))), collapse whitespace, strip punctuation except / and - inside SKU codes.

- weight = invoice count over trailing 12 months (customers, collections, items), or stock piece count (items with no sales), scaled 0–1 within type. Breaks ties: an active customer outranks a dormant namesake.

### 3.3 Lookup algorithm (token intersection)

input: entity strings extracted by the classifier (§4), e.g. "acacia 50222"

1. normalise; split into tokens

2. per token: exact match, then prefix, then trigram similarity ≥ 0.35

3. per token: candidate set of (entity_type, entity_id, score)

4. INTERSECT candidate sets across tokens where types compose

(collection ∩ serial → item; design ∩ shade → item; etc.)

5. score = match_quality (exact 1.0 > prefix 0.85 > trigram sim)

× type_prior(intent)         -- stock intent favours item/collection;

-- sales intent admits customer/city/collection/territory

× (0.7 + 0.3 × weight)

6. return ranked typed candidates; NEVER auto-pick beyond the policy below

Rationale for intersection: verified case — "ACACIA 50222" probed as %ACACIA% (38 matches) and answered for a different SKU; collection+serial is provably unique in the item master (zero collisions). Intersection recovers determinism the probing threw away. It also handles all input forms (bare item_id, collection+serial, design/shade codes) through one code path.

### 3.4 Act / ask / decline policy (deterministic, logged)

| Condition | Behaviour |
| --- | --- |
| 1 candidate, score ≥ 0.9 | Act. Disclose the canonical name in the answer |
| Top ≥ 0.75 AND gap to 2nd ≥ 0.25 | Act. Disclose + "did you mean …?" |
| 2–8 close candidates | Picker with distinguishing context (city, code, last invoice) |
| > 8 candidates | Ask for specificity; show top few + total count |
| 0 candidates | Say so; offer nearest matches. Never silently broaden |

Known scale of the ambiguous cases: FURNISHING matches 439 customers; 12,585 bare numbers are both an item_id and some other item's serial_no. The picker path is normal, not exceptional.

Special case: scoped customer asking about "my"/their own data → the entity is the session customer; skip resolution entirely.

## 4. Phase 3 — intent classification and the registry-backed query path

### 4.1 Classifier contract

One LLM call per user turn. Output is strict JSON (reject and retry once on schema violation; then route to fallback §7):

{

"intent": "sales_summary | top_n | stock_availability | stock_summary |

outstanding | order_status | invoice_detail | courier_cost |

customer_purchases | followup | other",

"entities": [ {"text": "acacia 50222", "hint": "item|customer|city|null"} ],

"measure": "net_revenue | quantity_m | invoice_count | null",

"period":  {"type": "fy|month|range|null", "value": "2025-26"},

"top_n":   10,

"language": "en|hi-en"

}

- Model: keep the current chat model; temperature 0.

- Hinglish requires no special handling here — entity tokens are language-invariant and the model classifies mixed-language input natively. A small pre-normaliser maps unit vocab (mtr|mtrs|m|meter|metre → m; karod|cr → crore) before classification.

- Defaults are code, not model: measure=null on a top-N question → net_revenue (validated: quantity vs revenue reorders 17 of 24 collections); period=null → current FY; both defaults are named in the answer's disclosure line.

- The interpretation is echoed in every answer: "Net revenue by collection · Nagpur · FY 2025-26". This is the primary user-visible error catch.

### 4.2 Query construction

- Chat intents map to metric definitions + parameter slots. Reuse the insight engine's registry entries where they fit; add chat-specific tables (intent → metric map, slot schemas) freely (§0). One definition, many questions: sales-by-city, sales-by-collection, sales-by-territory are one recipe with one blank filled differently. Shared metrics are defined once (§0).

- The builder fills parameters into vetted SQL templates that read only the §2 views.

- Every dimension reference in the registry is table/view-qualified. The loader rejects an unqualified collection at load time.

- Parameterised (no string interpolation of user input); entity filters use resolved IDs/canonical labels from §3, never raw user text.

- Pre-flight check: before execution, verify every column in the built SQL against a cached information_schema snapshot. On failure, return the full valid column list in the error (one round trip, not one-error-per-retry). Primary value here is the namespace check, not latency.

### 4.3 Source routing — API vs DB (deterministic, post-resolution)

Time-sensitive questions go to the live Incluziv APIs; analytical questions go to the synced DB. The rule fires after entity resolution (step: classify → resolve → route), because the deciding fact is the resolved entity's type and cardinality, not the question's wording:

| Intent | Resolution outcome | Route |
| --- | --- | --- |
| stock_availability | exactly one item | API (piece-level, confirmed — current DataLens already consumes it) |
| stock_availability / stock_summary | collection, warehouse, design, or any aggregate/ranking | DB — sellable view |
| outstanding | one customer (session customer, or exactly one resolved) | API |
| outstanding | > 1 customer, all customers, by city/territory | PARKED (§6.3). Do not build a DB route until decided |
| order_status | any | API |
| all other intents | any | DB views |

Implementation: route is a recipe field with an optional condition on resolved_entity.cardinality. The classifier and the model have no influence on it. Ambiguous resolution (e.g. 6 customer matches) completes the ask/picker flow before routing.

Every answer's disclosure line names the freshness of its source: as on now (live) for API, as on <date> sync for DB. A customer's live outstanding will legitimately differ from a synced rollup slice; the freshness label is what prevents that from reading as non-determinism.

### 4.4 Tenancy (blocking requirement for customer release)

- Role and customer_code come from the session, server-side.

- For customer role: the builder appends AND customer_code = :session_customer to every SQL template and every API call parameter, in code. The model never sees or controls this.

- The freehand fallback path (§7) gets the same injected predicate via a wrapper that parses the generated SQL and refuses to execute if the predicate cannot be attached (e.g. the query doesn't touch a tenanted table → allowed only for item/stock lookups per an allowlist).

## 5. Phase 4 — answer assembly and narration

### 5.1 Computation

Every displayed figure (totals, averages, percentages, deltas, counts) is computed in SQL or in the assembly code. The narration payload contains all figures the answer may mention, already computed and already formatted. Background: stated totals disagreed with the answer's own table in 39% of checkable cases; three consecutive "do not round" requests got answers off by 10×.

### 5.2 Indian numeral formatter (pure function + unit tests)

format_inr(103953564.86) → "₹10,39,53,564.86"     -- grouping 3, then 2,2,2…

to_crore(103953564.86)   → "10.40 Cr"

to_lakh(9192000)         → "91.92 L"

Required tests: the four verified failure values — 103953564.86 → 10.40 Cr (was narrated "1.04 Cr"); 1219489509 8.13-class values → 1,219 Cr (was "12.19 Cr"); 1362562868.71 → 136.26 Cr (was "1.36 Cr") — plus boundary cases at 1 L, 1 Cr, 100 Cr. The model receives only pre-formatted strings; it never converts.

### 5.3 Roll-availability function (the domain rule, in code)

Single-SKU checks route to the API (§4.3), which returns piece-level rows; the same function is applied unchanged to those rows. The DB form below serves aggregates and any API-unavailable fallback (disclosed as "as on last sync"):

check_roll(item_id, need_m):

rows = piece lengths for the item

— API piece rows (live) for single-SKU checks

— SELECT piece_dispval FROM v_stock_sellable WHERE item_id = :id otherwise

if rows empty:            (NO_STOCK)

longest = max(piece_dispval)

if longest >= need_m:     (YES, longest, total_m, pieces)   -- "haan — 106.3 m ka roll hai"

else:                     (NO_SINGLE_PIECE, longest, total_m, pieces)

-- "60 m ka single piece nahi; sabse lamba 48.2 m; total 262.6 m"

Rule: available iff MAX(piece_dispval) >= N — never the sum, never exact-match. This function is the only source of yes/no on availability; the model words the result. Add the verified failure transcripts (item 32373 at 60 m and 30 m; 53809 at 35 m) as regression tests — the old path answered these wrong roughly half the time, including denying pieces visible in its own table.

### 5.4 Disclosure line (code-generated, mandatory on every quantitative answer)

Scope: ANUBHAI AMARSHI & BROS (customer) · Measure: net revenue (excl. GST, excl. discount)

Period: FY 2025-26 · As on: 01-Sep-2026 sync · Excludes: swatches, quarantine stock · Gross of returns

Fields: scope, measure, period, as-on date, exclusions, and — when applicable — "showing first N of more; total not computed" (§6.2) and "grouped by territory (per-employee data not available)".

### 5.5 Narration validator

- Extract every numeric token from the model's draft.

- Each must appear in the payload (raw or formatted form — the payload carries both, so derived conversions are covered; a conversion the code didn't produce is a reject).

- Reject causal claims (pattern list: "because", "due to", "ki wajah se" …) unless the payload contains a decomposition fact.

- Two rejections → render the deterministic template for that intent. Log every rejection.

### 5.6 Session state (structured, not prose)

Per turn, persist: intent, resolved entities (entity_type, entity_id, canonical label), parameters, template id, and either the full result set (≤ 500 rows) or its aggregates + row count. Follow-up rules:

- A quantitative follow-up must read a stored result set or re-query. Answering from prior prose is not a path that exists.

- "iska / for the same item / usi ka" resolves against the stored entity IDs.

- If state lacks the referent → ask, naming what is known ("last item discussed: ACACIA 50222 — is that the one?").

Background: 25 follow-ups asserted stock quantities with no query; one session contradicted itself two turns apart and then admitted it had never retained the item ID.

### 5.7 Cache

- Key: (intent, canonical_params, scope, sync_version). Never similarity of question text (the old cache returned different prior answers to the same question and served stale stock availability to a customer).

- sync_version = nightly sync run id → automatic invalidation on data refresh.

- Stock-availability and outstanding intents: no cache, or TTL ≤ 5 min.

## 6. Phase 5 — API path (single-SKU stock, outstanding & order status)

### 6.1 Confirm the cursor

Both incluziv_outstanding_invoices and incluziv_order_status return exactly 300 rows at cap. Task: confirm with Incluziv whether a pagination cursor (e.g. LAST_ID) exists and its semantics. Blocked on their answer.

### 6.2 Behaviour

- Cursor exists → paginate to completion (hard ceiling, e.g. 20 pages, with disclosure if hit); totals computed in code over all pages.

- No cursor → the answer must say: "Showing the first 300 invoices; the total across all invoices is not computed." Never present a capped page's sum as a total (previously narrated as a complete total in 11 of 11 capped cases — on receivables).

- Tenancy parameter injected in code (§4.4).

- API responses go through the same assembly path (§5): code computes, code formats, model words.

### 6.3 Single-SKU stock via API

Confirmed: the Incluziv stock API returns piece-level data and current DataLens already consumes it. Single-SKU availability (and "N metres hai kya") therefore routes to the API per §4.3, with the roll-rule function (§5.3) applied to the returned piece rows. Verify during build: field mapping of the API's piece length to our piece_dispval semantics, and whether the API already excludes quarantine/in-transit or we must filter its rows (assume we must until shown otherwise — mirror the sellable filter on the API rows and disclose it).

### 6.4 Multi-customer outstanding — PARKED ⚠️

Company-wide or multi-customer outstanding has no reliable synced source today (the only DB column is ~98.7% null), and the routing decision is parked pending location and profiling of the daily outstanding table. Until decided:

- Build no DB outstanding route.

- The bot answers outstanding for one customer at a time (API) and, on a multi-customer ask, says so and offers the per-customer path (picker on resolved customers).

- Do not iterate the API across many customers to fake a rollup — slow, cap-prone, and it pre-empts the parked decision.

## 7. Phase 6 — fallback path and the keep-current loop

- Questions the classifier maps to other, or registry misses, fall through to freehand LLM SQL — read-only DB role, statement timeout, tenancy wrapper (§4.4), row limit, tagged `confidence: low` in the UI.

- Every fallback is logged: question, generated SQL, result shape, user reaction.

- Weekly: rank fallback log by frequency → add top intents/metrics as registry entries (config, not code) → add phrasings (incl. Hinglish variants) to the eval set → re-run eval → release.

- Eval harness: the 70-question evaluation workbook (verbatim user questions incl. Hinglish, each tagged with the defect it probes) plus the 12 recorded contradiction cases. A release gate, automated: contradiction cases must each collapse to one answer; category pass rates must not regress.

## 8. Telemetry

Structured log per turn: session, role, question, classifier JSON, resolver candidates + decision, template id + params, SQL, row count, timings per stage, cache hit, validator rejections, fallback flag, final answer. This is the dataset every future accuracy claim is measured on — one afternoon of logging saves the next four-month archaeology.

## 9. Open items (tracked, non-blocking unless marked)

| # | Item | Blocks |
| --- | --- | --- |
| 1 | Final confirmation that invoice.collection is authoritative for sales (all current evidence says yes: it carries real merchandising names; the item-master column carries category placeholders). Run the three side-by-side distinct-value queries and record the decision | Any grouping by item_category; §2.4 |
| 2 | Incluziv API pagination cursor — exists? semantics? rate limits? | §6.1 full totals |
| 3 | The daily outstanding table the client says exists — locate, profile (per-document rows? history depth? due dates?) | The parked multi-customer outstanding route (§6.4); receivables metrics beyond the API snapshot |
| 4 | Candidate unique line key for §1.1 — verify against production (legitimate identical lines exist) | The unique index only |
| 5 | Post-dedup identity reconciliation result (§1.2) | Blocks Phase 1 sign-off |
| 6 | Swatch identification — is collection = 'FABRIC SWATCHES' the complete rule? | §2.1 flag |
| 7 | Share of real traffic on SQL vs API paths (needs a week of production logs) | Prioritisation only |
| 8 | DECISION (parked): how multi-customer / company-wide outstanding is served once the daily outstanding table is profiled | §6.4 |
| 9 | API stock rows: piece-length field mapping, and whether quarantine/in-transit are pre-filtered by the API | §6.3 |

## 10. Build order and acceptance

| Phase | Deliverable | Accept when |
| --- | --- | --- |
| 0 | Guards + reconciliation + nightly assertions | §1.2 failures ≈ 0; assertions green 7 consecutive nights |
| 1 | Views + canonical revenue | All templates read views only; grain assertion green |
| 2 | Resolver + policy | "acacia 50222" resolves to exactly one item; the recorded ambiguity cases follow the policy table; zero runtime %LIKE% probes on the primary path |
| 3 | Classifier + registry templates + tenancy | Interpretation echoed on every answer; customer role provably cannot read another customer's rows (test with adversarial prompts) |
| 4 | Assembly + formatter + roll rule + validator + state + cache | Formatter tests green incl. the four historical failures; roll-rule regression transcripts pass; zero answers with a total absent from the payload |
| 5 | API routing + pagination/disclosure | Routing table (§4.3) holds on test set: single SKU → API, collection → DB, single customer outstanding → API, multi-customer → parked message. No capped page ever narrated as a total. Every answer carries a freshness label |
| 6 | Fallback + eval loop | Eval workbook runs headless; 12 contradiction cases each return one answer across 3 repeated runs |

Global acceptance: every eval question asked 3× returns identical numbers (deterministic path) — today, 36 of 37 repeated questions do not.